Sprint Review and Retrospective

Crystal Walker

SNHU CS 250

Professor Matinez

February 19, 2026

As Scrum Master for the SNHU Travel project, it has been my responsibility to facilitate many Scrum events, including the daily scrum, sprints, and sprint reviews and retrospectives. However, we would not have accomplished much without each role in our Agile team, and those specific roles working together to produce a great product. The product owner fulfilled their role by communicating with stakeholders and gathering the information needed to produce the user stories and organizing and managing the product backlog. They communicated the needs of the end users to the team and worked together with the team to ensure these needs were met. The testers refined the test cases and ensured that the work completed met the requirements set forth in the user stories. When faced with changes they communicated with the product owner to ensure that the project was headed in the right direction in regards to what the stakeholders requested. The developers modified the code to create the type of niche travel website that SNHU Travel had in mind after receiving direction from the product owner. The developers communicated with the product owner and testers to ensure the site was accurate to the stakeholders' requirements after changes in the project. Each member of the team played key roles in completing the project, and by using the Agile methodology, were able to adjust to changes quickly and effectively to make certain SNHU Travel was pleased with the finished product.

When completing user stories, the product owner was able to speak directly to some end users through a focus group with SNHU Travel. The end users were able to explain directly what they wanted out of a travel website, and then the product owner created user stories detailing these needs. The user stories provided information on how complex the needs were, what order they should be completed in, and a short overview of each requirement. The user stories were used to create test cases which allowed for modification after SNHU Travel made clear that they would like the travel destinations presented in a slide show format. The test cases included a more detailed breakdown of each user story and what it needed to accomplish on the SNHU Travel site. The user stories were used to create story points by developers and along with the team they estimated a time to complete each one. What started out as the product owner speaking with stakeholders and end users ending up being a very detailed breakdown of information that was used to complete sprints and therefore the project entirely.

As briefly mentioned above, the Agile approach to this project was especially helpful when it came to making changes during the project. The SNHU Travel team requested a few changes, such as viewing the vacation packages in a slide show format and changing the packages to detox and wellness related vacations. Because Agile plans for changes in advance, our team was able to receive the requested changes and implement them right away instead of waiting until the end of the project and going back to them later. With only a few emails between the product owner and developers and testers laying out exactly what the stakeholders requested, the changes were made as soon as the team was made aware of them. The Agile methodology anticipates and incorporates changes into the workflow as it is being completed just as our team demonstrated during this project.

Communication between all members of the team was key to completing this project in the most successful and effective means possible. For example, when SNHU Travel requested the vacation packages be changed to detox and wellness destinations our developer communicated directly with the project manager and testers to ensure they had the best understanding of the changes and how they affected the project going forward. Here is a sample of that communication:

“Christy,

I have received your information that SNHU Travel would like their travel packages to focus only on wellness and detox. I have begun working to shift gears and meet their needs. However, I would like more information. Can you please provide me with the following:

- What types of wellness and detox packages are offered from SNHU Travel? I would like a complete list to use when building the slide shows.

- Are there specific wellness and detox packages that they would like to make sure consumers notice? We are compiling lists of suggested trips and want to make sure their customers see the best they have to offer.

- Although they are changing the types of trips they want to focus on, has everything else in the project remained as we discussed? Any other new changes?

Brain,

As I’m sure you’re aware, SNHU Travel has now decided to focus on detox and wellness travel packages. With consideration to this new information, any of the work that you’ve tested so far may need to be adjusted to meet their needs. Could you please provide me with the following:

-Any work that you think needs to be amended in order to better fit the change in direction to wellness and detox. I am open to doing some pair testing to look for changes that need to be made.

- Any information you have about the detox and wellness packages that SNHU Travel would like to offer. I can update the lists of destinations to better reflect this new change.” (Walker, 2026)

This communication is concise while still being informational and allowing the developer to gain the insight they need to implement the changes to the project as requested.

The team utilized the Scrum principles throughout our completion of this project. Time boxing was used to complete Scrum events such as sprint planning meetings and the sprints themselves. Collaboration was perhaps the most used Scrum principle as it was employed every day during the daily Scrum when each team member gave information and updates about what they had completed and what they were currently working on. Kanban boards helped organize story points to be completed during sprints, and Azure boards helped with organizing the product backlog and provided an information radiator that each team member could view in order to instantly know where we were in the project. These Scrum principles and tools allowed our team to stay up to date and produce work at our most optimal level.

Using the Scrum Agile approach to complete the SNHU Travel project provided great insight into this development methodology. The Agile approach allowed SNHU Travel to make changes during the project and resulted in our team getting them a better product in a shorter timeframe. It also allowed our team to work together and communicate better and become more self-sufficient as a team while completing this project. It allowed every team member to have a better understanding of the requirements of the project through the use of user stories. While Agile may not have allowed us to have every requirement up front as with other methods of development, it kept us from having to go back at the end of the project and make changes to accommodate changing requirements. As Scrum Master for the team, I think Agile was the best approach to the SNHU Travel project and believe that our team will continue to improve from using the Scrum framework.

References

- Charles G. Cobb. (2015). The Project Manager’s Guide to Mastering Agile : Principles and Practices for an Adaptive Approach. Wiley.

- Microsoft. (2026). What is Azure Boards? https://learn.microsoft.com/en-us/azure/devops/boards/get-started/what-is-azure-boards?view=azure-devops

- Walker, C. (2026). Developer Journal. [Unpublished paper]. Computer Science, Southern New Hampshire University.