## Slide 1: Agile
Understanding the Scrum/Agile Approach to Software Development

## Slide 2: Agile Roles
Each role within the Scrum/Agile team brings something different to the table; each is vital and yet they all are collaborative
Scrum Master: Facilitator, supporter, distraction minimizer, and more! The Scrum Master guides the daily Scrum, facilitates communication between team members, eliminates impediments to work, supports and coaches the team, and ensures the team has a good understand of the Agile concepts.
Product Owner: The product owner is the team's lifeline to the stakeholders. They work with the stakeholders to fully understand the requirements of a project and then convey that to the team. The product owner also manages a list of items to be completed during the Sprints called the product backlog.

## Slide 3: Agile Roles (cont.)
Developers and Testers: More than just programmers! Yes, the Agile development team does write code, but they also prepare test cases, self organize, estimate the time it will take for each item to be completed during a Sprint, fix incorrect code, test the program, and make changes to the program on the fly when project requirements change. The Agile developers and testers are the ones working to complete the tasks assigned during Sprints.

## Slide 4: Agile Phases
Like any project planning method Agile has phases, however, unlike many other methods the Agile phases are made to be repeated each Sprint
Planning: This phase includes working with the stakeholders to find out exactly what they have in mind for their product (what is the end goal? what do you need the software to do? what would you like for the software to do?) This allows the product owner to give the team their first idea of what they will be working on and allowing them to start figuring out how they want to go about it.

## Slide 5: Agile Phases (cont.)
Design: The design phase allows the team to begin working on ideas for what the user interface will entail, what coding languages will be best for this project, what level of security is appropriate, even what databases will need to be included. This phases lays the framework for the coding work to begin.
Development: During this phase the actual coding begins. The Agile development team works together to produce code that meets the requirements conveyed by the product owner and ensures that it is all done in a concise and accurate manner.

## Slide 6: Agile Phases (cont.)
Testing: After the code is written it must be tested to ensure that it functions correctly. This doesn't just mean that the code runs, but also that it meets the requirements for the users. The code needs to run, be secure, and function as intended. Once it is thoroughly tested the code can be deployed.
Maintenance: Even after the code is deployed it still needs to be maintained. This allows for updates to ensure everything is working as expected and always secure for the software users.

## Slide 7: The Waterfall Method
The Waterfall development method does not allow for change during the project. Requirements are gathered before the project, and those specifications cannot be altered until the entire project is completed.
Agile however allows for changes throughout the process. As seen with the SNHU Travel project, when stakeholders wished to change the type of vacation packages they offered mid-project.
Using the Waterfall method the vacation destinations list would have been built completely then after all the work was completed the team would have had to go back and alter the entire list of vacations to meet the new stakeholder requirements.

## Slide 8: Waterfall vs. Agile
While each of these approaches to software design have their merits. For this particular project with SNHU Travel, the Agile methodology was the right choice.
Twice during development, the stakeholders requested to make changes and both times the team was able to make these changes right away allowing them to produce working software sooner.
Allowing for adaptation during development not only saves the company money, but more importantly time. Time that could be used to bring in more clients and complete projects better and faster.

## Slide 9: References
BMCSoftware. (2025, July 18). Agile Roles and Responsibilities. BMC. https://www.bmc.com/blogs/agile-roles-responsibilities/
West, D. (2026). Agile Scrum Roles and Responsibilities. Atlassian. https://www.atlassian.com/agile/scrum/roles
Charter Global. (2025, April 8). What are the 5 phases in the Software Development Life Cycle (SDLC)? Charter Global. https://www.charterglobal.com/what-are-the-5-phases-in-the-software-development-life-cycle-sdlc/
Webb, T. & Williams, R. (2025, June 30). Agile vs. Waterfall: Which Project Management Methodology Is Best For You? Forbes. https://www.forbes.com/advisor/business/agile-vs-waterfall-methodology/